Sell Headphones project

Test Plan

Version 1.0

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 06 Oct 10 | 1.0 | Initial edition | Huỳnh Phúc Hưng |

Table of content

1. Introduction	4

1.1 Purpose	4

1.2 Background	4

1.3 Scope	5

1.4 Project Identification	6

1.5 References	7

2. Feature to be tested	8

2.1 Functionality	8

2.1.1 E-commerce Core Features	8

2.1.2 Static Content and Information Pages	8

2.1.3 Administration	9

2.2 Usability	9

2.3 Design Constraints	9

2.4 Interfaces	9

3. Feature not to be tested	10

3.1 Advanced Integration	10

3.2 Specific Non-Functional Testing	10

4. Test Strategy	10

4.1 Testing Types	10

4.2 Tools	12

5. Resources	12

5.1 Roles	12

6. Project Milestones	13

7. Deliverables	14

7.1 Test Model (or Test Cases)	14

7.2 Test Logs	14

7.3 Bug Reports	14

Appendix A Project Tasks:	14

Test Plan

- Introduction

  - Purpose

The purpose of this Test Plan document is to outline the approach, scope, resources, and schedule for the testing activities of the Sell Headphones project (or specify the project's actual name).

Specifically, this document aims to:

- Define the clear testing objectives for the system, including ensuring that all core functionalities (such as User Login, Headphone Search, Shopping Cart management, and Checkout,..) operate correctly, stably, and securely according to the specified requirements.

- Establish the scope of testing, explicitly identifying the features to be tested and the features not to be tested during this phase.

- Determine the testing strategy and methodologies that will be applied (e.g., Functional, Usability, Security Testing).

- Identify the necessary roles, responsibilities, and resources (personnel, environment, tools) required to execute the testing process effectively.

- Provide a reference framework for all stakeholders to monitor and evaluate the final product quality before deployment.

The ultimate goal is to ensure the website delivers a seamless, user-friendly, and reliable shopping experience for headphones and earphones, thereby meeting business needs and achieving high customer satisfaction.

  - Background

- This Sell Headphones is a new online platform designed to offer customers a seamless experience for browsing, comparing, and purchasing various types of audio devices, including in-ear, on-ear, and over-ear headphones.

- The development team has completed the initial coding and integration phase, with core components—such as the database structure, product detail pages, shopping cart logic, user authentication, and an admin interface.

- This Test Plan is initiated at the stage where the functional code base is stabilized, aiming to ensure that the application meets all technical specifications and user requirements before the final launch. Testing is essential to validate the robustness of the e-commerce transaction flow and the accuracy of the product information management system.

The main purpose of the testing effort outlined in this document is to transition the system from a working code base to a high-quality, market-ready product.

  - Scope

The scope of this Test Plan defines the boundaries of the testing effort. It specifies what aspects of the Sell Headphones will be covered and what will be explicitly excluded.

- In Scope

All core components and end-to-end user flows of the e-commerce website will be tested. This includes:

- Customer-Facing Functionality:

- Browsing and Search: Functionality related to viewing the homepage, product listings, filtering by brand/price, and searching for specific headphones or earphones. (Files: index.php)

- Product Details: Display of detailed specifications, images, pricing, and availability of individual headphone products. (File: chitietsanpham.php)

- Shopping Cart: The ability to add, remove, and modify quantities of audio products in the cart. (File: giohang.php)

- Checkout Process: The entire order submission flow, including entering shipping/payment information and final order confirmation.

- User Account Management: Registration, login, viewing order history, and updating personal details. (Files: login.php, nguoidung.php)

- Admin and Database Functionality:

- Basic administrative tasks, such as product management (adding/editing/deleting headphone models) and viewing sales statistics. (Files: admin.php, web2.sql)

- Data integrity checks for the core tables (e.g., sanpham, nguoidung, hoadon).

- Non-functional Testing (as per the structure):

Usability, User Interface (UI) consistency, compatibility with defined web browsers, and basic security vulnerabilities (e.g., injection, access control).

- Out of Scope

The following areas are explicitly excluded from this testing effort:

- Load and Performance Testing: Detailed stress testing or performance benchmarking under heavy simulated user load is not included in this phase.

- Integration with Live Payment Gateways: Testing will use mock or sandbox environments for payment processing, not live transactions with real banks.

- Physical Logistics and Shipping: The physical fulfillment and actual delivery process of the headphones are outside the scope of software testing.

- End-user documentation or Training Materials.

  - Project Identification

This section provides formal identification details for the project and the specific test effort.

| Field | Detail |
| --- | --- |
| Project Name | Sell Headphones |
| Project Version | 1.0 (Initial Release) |
| System Under Test (SUT) | The customer-facing website and the administrative backend for product management. |
| Test Plan Version | 1.0 (Updated) |
| Testing Phase | System Integration Testing (SIT) and User Acceptance Testing (UAT) Preparation |
| Target Release Date | TBD (To be Determined) |
| Test Environment | Staging/QA Environment (A clone of the production server, using the provided database structure web2.sql) |
| Key Components Included | User Authentication (login.php, nguoidung.php), Product Catalog (index.php, chitietsanpham.php), Shopping Cart (giohang.php), Admin Dashboard (admin.php), About Us (gioithieu.php), and News/Articles (tintuc.php). |

  - References

This section lists all documents, standards, and sources that provide relevant context, requirements, or procedures for this Test Plan.

| Document Name | Version | Source/Location | Purpose |
| --- | --- | --- | --- |
| Software Requirements Specification (SRS) | 1.0 | Shared Drive / Project Documentation | Contains detailed functional and non-functional requirements for the Sell Headphones |
| System Design Document (SDD) | 1.0 | Shared Drive / Project Documentation | Describes the system architecture, database schema (web2.sql), and component interactions. |
| User Interface (UI) Mockups/Wireframes | Final | Figma / Design Repository | Provides the visual guidelines and expected user flows for the website. |
| List of Uploaded Code Files | N/A | Current Conversation Context | Source code files used in development, including index.php, chitietsanpham.php, gioihang.php, login.php, admin.php, nguoidung.php, gioithieu.php, và tintuc.php. |
| Testing Standards & Procedures | Internal | QA Team Handbook | Defines the internal standards for bug reporting, test case structure, and test execution procedures. |

- Feature to be tested

This section details the specific functionalities and non-functional requirements of the Sell Headphones that will be subjected to the testing process.

## 2.1 Functionality

### 2.1.1 E-commerce Core Features

The main purchase and product flow will be thoroughly tested.

- User Authentication:

Registration/Login and Logout (login.php, nguoidung.php).

Password recovery mechanism (if implemented).

- Product Search and Browsing:

Accurate display of product listings (index.php).

Filtering/Sorting by price, brand, type (headphone type).

Search functionality and result accuracy.

- Product Details:

Display of correct specifications, images, pricing, and stock status for individual headphone products (chitietsanpham.php).

Customer review/rating submission and display (if implemented).

- Shopping Cart Management:

Adding products to the cart.

Updating product quantity in the cart.

Removing products from the cart (giohang.php).

- Checkout and Ordering:

Order submission process, including shipping and payment method selection (giohang.php).

Order data recording accuracy in the database (web2.sql).

- User Account: Viewing and managing order history, shipping addresses (nguoidung.php).

### 2.1.2 Static Content and Information Pages

These new sections provide supporting information for the customers.

- About Us Page:

Correct loading and display of static content (gioithieu.php).

Verification of linked information (e.g., store policy, contact hours).

- News/Articles Page:

Correct loading and formatting of article list/cards (tintuc.php).

Verification that external links to news sources are functional and lead to relevant headphone content.

### 2.1.3 Administration

The administrative functions must ensure data integrity and control.

- Admin Dashboard:

Secure access control (only authorized users via login.php can access admin.php).

Accurate reporting/statistics display (e.g., total revenue from headphone sales).

CRUD (Create, Read, Update, Delete) operations for headphone products.

## 2.2 Usability

- Navigation: Intuitive and consistent navigation across all pages (index.php, gioithieu.php, tintuc.php).

- Browser Compatibility: The website should display and function correctly on supported web browsers (e.g., Chrome, Firefox, Safari).

- Mobile Responsiveness: Layout adapts correctly across various screen sizes (mobile, tablet, desktop).

- User Feedback: Clear and appropriate error and success messages (e.g., "Item added to cart," "Login failed").

## 2.3 Design Constraints

- Performance: Acceptable loading times for the main pages and product listings.

- Security: Validation and sanitization of all user inputs to prevent common attacks (e.g., XSS, SQL Injection via forms in login.php, giohang.php).

- Data Integrity: All transactions and updates (product stock, order details) are accurately reflected in the database (web2.sql).

## 2.4 Interfaces

- User Interfaces: All elements (buttons, forms, links) are visible, clickable, and function as expected.

- External Interfaces: Validation of the interface with any third-party APIs (e.g., payment, shipping estimation) used for the headphone order process.

- Feature not to be tested

This section explicitly lists the features, functions, or areas of the Sell Headphones website that are outside the scope of the current testing effort.

## 3.1 Advanced Integration

Testing will use mock data or sandbox environments for the following integrations, meaning the live production functionality and performance will not be verified:

- Live Payment Gateway Processing (Validation of real-time transactions with actual banks).

- Integration with external inventory or warehouse management systems.

## 3.2 Specific Non-Functional Testing

The following types of testing are excluded from this Test Plan:

- Load and Performance Testing: Stress testing to determine system behavior under extreme user traffic volumes.

- High-Level Security Penetration Testing: Deep-dive security testing requiring specialized tools and certification (basic security validation is still included in Section 2.3).

- Test Strategy

This section describes the overall approach and types of testing that will be used to ensure the quality of the Sell Headphones system. The strategy is designed to achieve maximum test coverage with efficient use of resources.

  - Testing Types

The following table summarizes the types of testing to be performed, along with their primary objectives and focus areas:

| Testing Type | Objective | Focus Areas (Sell Headphones) |
| --- | --- | --- |
| Functional Testing | To ensure all features work exactly as specified in the requirements. | Core E-commerce Flows: Registration/Login, Headphone Search, Add to Cart (giohang.php), Checkout, Order History (nguoidung.php), and Admin Product Management (admin.php). |
| Core E-commerce Flows: Registration/Login, Headphone Search, Add to Cart (giohang.php), Checkout, Order History (nguoidung.php), and Admin Product Management (admin.php). | To ensure the website is easy to use, intuitive, and provides a good user experience. | Navigation Flow: Ease of moving between index.php, chitietsanpham.php, gioithieu.php, and tintuc.php. Clarity: Clear labeling and error messages. |
| User Interface (UI) Testing | To verify the visual layout, design consistency, and graphic elements across different environments. | Aesthetics: Consistent colors, fonts, and layouts. Browser Compatibility: Correct rendering on target web browsers. Responsiveness: Correct display on mobile and desktop screens. |
| Integration Testing | To verify that modules/components interact correctly with each other and with external systems. | Database Interactions: Accurate data read/write for products and orders (web2.sql). API Calls: Correct interaction with payment and shipping mock services. |

  - Tools

The following tools will be utilized to support the testing process:

- Test Case Management: A system (e.g., Jira/TestRail) for tracking and organizing Test Cases.

- Bug Tracking: A tool (e.g., Jira, Redmine) for logging, tracking, and managing defects found during testing.

- Browser Developer Tools: Used for debugging front-end issues, verifying network requests, and testing responsiveness.

- Resources

This section identifies the personnel, environments, and tools required to successfully execute the testing activities outlined in this Test Plan.

  - Roles

The following key roles are identified for the testing effort, along with their primary responsibilities:

| Role | Responsibility |
| --- | --- |
| Test Manager / Lead | Overall responsibility for the Test Plan and the execution process. Manages resources, tracks progress, reports status to stakeholders, and approves the final test report. |
| Software Testers (QA Engineers) | Execute test cases, record test results, and log defects into the bug tracking system. Focuses on functional and usability testing for the Sell Headphones website. |
| Developer(s) | Analyze and fix reported defects in the code (e.g., in giohang.php or admin.php). Provides technical support to the QA team. |
| Product Owner / Business Analyst | Provides clarification on requirements and business flows. Responsible for performing User Acceptance Testing (UAT) and formally accepting the system before launch. |

- Project Milestones

This section outlines the key phases, major testing activities, and estimated completion dates (or duration) for the testing effort. These milestones are critical for tracking progress and coordinating with the development and release teams.

| Milestone ID | Activity / Deliverable | Target Completion Date (or Duration) | Responsible Role |
| --- | --- | --- | --- |
| M-TP-01 | Test Plan Finalization and Approval | D+3 Days | Test Manager |
| M-TC-02 | Test Case Development Complete (Including test cases for core e-commerce features, admin.php, giohang.php, gioithieu.php, and tintuc.php) | D+10 Days | QA Engineers |
| M-SIT-03 | System Integration Testing (SIT) Execution Complete (Initial round of functional and integration testing) | D+20 Days | QA Engineers |
| M-REG-04 | Regression Testing and Defect Retesting Complete (Verification of all major bug fixes) | D+25 Days | QA Engineers |
| M-UAT-05 | User Acceptance Testing (UAT) Phase Start | D+26 Days | Product Owner / Business Analyst |
| M-SIGN-06 | Test Sign-off and Final Test Report Delivery (System is verified as ready for production deployment) | D+30 Days | Test Manager, Product Owner |

- Deliverables

This section defines the mandatory outputs and documentation that will be generated and delivered upon the completion of the testing phase. These deliverables serve as evidence of the testing effort and a foundation for future development or maintenance.

## 7.1 Test Model (or Test Cases)

- Test Cases and Test Scripts: The comprehensive set of documents detailing the input, execution steps, and expected results for testing all features outlined in Section 2.

- This includes all positive, negative, and edge-case scenarios for the Sell Headphones core flows (e.g., cart functionality in giohang.php, admin product CRUD via admin.php).

## 7.2 Test Logs

- Test Execution Logs: Detailed records of the execution of each test case, indicating the environment used, the execution date, the actual result, and the pass/fail status.

- Traceability Matrix: A document linking the defined Test Cases back to the original Software Requirements Specifications (SRS), ensuring every requirement is covered and tested.

## 7.3 Bug Reports

- Defect Reports / Bug Logs: Formal documentation for every deviation from the expected behavior discovered during testing.

Each report must include a unique ID, description, steps to reproduce, severity, current status, and evidence (e.g., screenshots).

These logs will be maintained in the designated Bug Tracking Tool (as mentioned in Section 4.2).

# Appendix A Project Tasks:

Final Test Summary Report: A high-level document summarizing the testing activities, overall quality assessment, defect statistics, closure criteria status, and a formal recommendation for release.