ABC project Test Plan

Version 1.0

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 05 Aug 10 | 1.0 | Initial edition | Alexandre Stelmakh |

Table of content

- Introduction	5

  - Purpose	5

  - Background	5

  - Scope	5

  - Project Identification	5

  - References	6

- Feature to be tested	6

  - Functionality	6

    - Download contact list from server	7

    - Upload contact list to server	7

    - Add new contact to contact list	7

    - Delete contact from contact list	7

    - Create new message	7

    - Receive new message	7

    - Message history	8

  - Usability	8

    - Sessions support	8

    - Fonts support	8

    - Graphical emoticons	8

    - Internet connection management	8

    - Display support	9

  - Design Constraints	9

    - Maximum message length	9

    - Test environment	9

    - Characters	9

  - Interfaces	9

    - User Interfaces	9

- Feature not to be tested	10

  - Setup a user account	10

  - Remove user account	10

- Test Strategy	10

  - Testing Types	11

    - Function and Usability Testing	11

    - User Interface Testing	11

  - Tools	11

- Resources	12

  - Roles	12

- Project Milestones	12

- Deliverables	13

  - Test Model	13

  - Test Logs	13

  - Bug Reports	13

Appendix A Project Tasks	14

Test Plan

- Introduction

  - Purpose

This Test Plan document for ABC project supports the following objectives:

- Identify existing proje	ct information and software components to be tested.

- List recommended Requirements for Test (high level).

- Recommend and describe testing strategies to be employed.

- Identify required resources and provide a test effort estimate.

- List the test project deliverable elements.

  - Background

The system developed is an instant messenger for Palm platform. The system should provide a capability to use ICQ instant messaging service. So, the protocol used by this service must be supported by the system.

The system developed is intended for Palm application market and positioned as standalone product.

  - Scope

This Test Plan describes the system tests that will be conducted within Build 1, Build 2, Build 3, Release candidates and Release versions.

This Test Plan applies to testing all ABC project requirements defined in the Software Requirements Specification [1].

  - Project Identification

The table below identifies the documentation and availability used for developing the Test Plan:

| Document (and version /date) | Created or Available |  | Received or Reviewed |  | Author or Resource | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Requirements Specification |  | Yes No |  | Yes No | Business Analyst | Defines system behavior, functional and non-functional requirements |
| Functional Specification |  | Yes No |  | Yes No | System Architect | Details functions and modules |
| Use-Case Reports |  | Yes No |  | Yes No | Business Analyst, QA | Define user interactions |

| Project Plan |  | Yes No |  | Yes No | Project Manager | Outlines scope, schedule, resources |
| --- | --- | --- | --- | --- | --- | --- |
| Design Specifications |  | Yes No |  | Yes No | Development Team | Technical design of system |
| Prototype | Yes No |  | Yes No |  | UI/UX Designer | Early model for validation |
| User’s Manuals | Yes No |  | Yes No |  | Technical Writer | Draft version available |
| Business Model or Flow | Yes No |  | Yes No |  | Business Analyst | Describes business processes |
| Data Model or Flow | Yes No |  | Yes No |  | Database Architect | ERD and schema definition |
| Business Functions and Rules |  | Yes No |  | Yes No | Domain Expert | Captures rules and constraints |
| Project or Business Risk Assessment | Yes No |  | Yes No |  | QA Lead, PM | Identifies potential risks |

  - References

The following table contains references to external documents.

| No. | Document | Description |
| --- | --- | --- |
| 1 | ABC project Software Requirements Specification, Version 1.0.3.3, Monday, 25/Aug/10 | The SRS fully describes the external behavior of the application or subsystem identified. It also describes non- functional requirements, design constraints, and other factors necessary to provide a complete and comprehensive description of the software requirements. |
| 2 | ABC project Software Development Plan, Version 1.0.5, 05/Sep/10 | The purpose of Software Development Plan is to define tasks of ABC project (hereinafter referred to as IM or the project) to be developed. It focuses on the capabilities sought after by stakeholders, the target users in particular, and the reasons for this search. |
| 3 | ABC Project Test Plan Template, Version0.2 / 2010 | Provides the baseline test plan structure, including sections for purpose, scope, features to be tested, strategy, resources, milestones, and deliverables. Used as a framework to develop this detailed Test Plan |

- Feature to be tested

The listing below identifies those items − use cases, functional requirements, and non-functional requirements − that have been identified as targets for testing. This list represents what is to be tested.

  - Functionality

    - Download contact list from server

      - Verify that the system provides the capability to download a contact list from the server. This operation should be performed automatically during connection to ICQ service.

      - Verify that the system provides the capability to disable automatic download of the contact list.

      - Verify that the system provides the capability to download the contact list upon the user request.

    - Upload contact list to server

      - Verify that the system provides the capability to upload the contact list to the server.

      - Verify that updates in the local contact list are reflected correctly on the server.

      - Verify that the user can initiate upload manually.

    - Add new contact to contact list

- Verify that the user can add a new contact with valid account information.

- Verify that an error is displayed when invalid account information is entered.

- Verify that duplicate contacts are not allowed.

    - Delete contact from contact list

- Verify that the user can delete an existing contact.

- Verify that confirmation is requested before deletion.

- Verify that the deleted contact is removed from both local and server lists (after sync).

    - Create new message

- Verify that the user can compose and send a message to a contact.

- Verify that special characters and emoticons can be included in the message.

- Verify error handling when sending to an invalid or offline contact.

    - Receive new message

- Verify that incoming messages from online contacts are received correctly.

- Verify that notifications (audible/visual) are triggered on message receipt.

- Verify system behavior when receiving messages while offline.

    - Message history

- Verify that sent and received messages are stored in local history.

- Verify that history can be retrieved by date or contact.

- Verify limits on message history size and system behavior at limit.

  - Usability

    - Sessions support

- Verify that multiple sessions are supported.

- Verify that active sessions can be switched without data loss.

    - Fonts support

- Verify that multiple fonts and font sizes are supported.

- Verify that text is displayed correctly across different devices.

    - Graphical emoticons

- Verify that emoticons are displayed correctly when sent and received.

- Verify that unsupported characters are handled gracefully.

    - Internet connection management

- Verify that the application can connect/disconnect on demand.

- Verify automatic reconnection after temporary network loss.

- Verify that appropriate error messages are displayed when connection fails.

    - Display support

- Verify that the application supports different screen resolutions of Palm devices.

- Verify that UI components adjust without distortion.

  - Design Constraints

    - Maximum message length

- Verify that the system enforces the maximum message length requirement.

- Verify that an error or truncation warning is displayed when limit is exceeded.

    - Test environment

- Verify application runs correctly on Palm OS 3.5 through Palm OS 5.0.

- Verify application compatibility with Palm OS Emulator (ROMs 3.5 through 4.1).

- Verify application runs on Palm OS 5 Simulator.

    - Characters

- Verify that supported character sets (ASCII, extended Latin) are handled correctly.

- Verify error handling for unsupported or corrupted characters.

  - Interfaces

    - User Interfaces

- Verify that the UI layout follows design specifications.

- Verify consistency in navigation, buttons, and menus.

- Verify that error messages and alerts are displayed clearly to the user.

- Feature not to be tested

  - Setup a user account

- Verify that the system provides the capability to setup user account for ICQ service.

- Verify that the system provides the capability to setup several user accounts.

- Verify that the system provides the capability to set option “Remember password” for each user account individually.

  - Remove user account

- Verify that the user can remove an existing account.

- Verify that confirmation is required before account removal.

- Verify that account removal does not affect remaining accounts.

- Test Strategy

  - Testing Types

    - Function and Usability Testing

| Test Objective: | To ensure proper target-of-test functionality, including navigation, data entry, processing, and retrieval. |
| --- | --- |
| Technique: | Execute each use case, use-case flow, or function, using valid and invalid data, to verify the following: - The expected results occur when valid data are used. - The appropriate error or alert messages are displayed when invalid data are used. |
| Completion Criteria: | - All planned tests have been executed. - All identified defects have been fixed. |
| Special Considerations: | Identify or describe those items or issues (internal or external) that impact the implementation and execution of function test. |

    - User Interface Testing

  - Tools

The following tools are employed in this project:

|  | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Bug Tracking | Mantis |  |  |
| Project Management | MS project |  |  |

- Resources

  - Roles

This table shows the staff required for the project.

| Human Resources |  |  |
| --- | --- | --- |
| Employee | Minimum Resources Recommended (number of full-time roles allocated) | Specific Responsibilities/Job Description |
| Test Developer | 1 | Identifies, sets priorities for, and implements test cases. Responsibilities: - generates test plan - evaluates effectiveness of test effort |
| Tester | 2 | Executes tests. Responsibilities: - develops test case specifications - develops test cases - executes tests - logs results - monitors bug fixing - requests for documentation to be changes |

- Project Milestones

Test activities and milestones are very much dependent upon the development iterations. The Construction Phase is split into 3 builds, release candidate and release version. Each build contains a full test cycle of test planning,design, development, execution, and evaluation.

The following table shows Test Milestones. effort, start date, and end date.

| Milestone Task | Effort | Start Date | End Date |
| --- | --- | --- | --- |
| Build 1 Plan Test Design Test Execute Test Evaluate Test | 123.7 | 07/Sep/2010 | 07/Sep/2010 |

- Deliverables

  - Test Model

Test Model defines all test cases, and references, test procedures and test scripts which are associated with each test case.

  - Test Logs

Microsoft Word is used to record and report test results.

  - Bug Reports

Mantis bug tracker is used for logging and tracking individual malfunctions.

Appendix A Project Tasks

Test-related tasks are given below:

- Test Planning

  - identify requirements for testing

  - assess risks

  - develop test strategy

  - identify test resources

  - create schedule

  - generate Test Plan

- Test Design

  - prepare workload analysis

  - identify and describe test cases

- Test Execution

  - execute test procedures

  - verify results

  - investigate unexpected results

  - log bugs

- Evaluate Test

  - evaluate test-case coverage

  - evaluate code coverage

  - analyze defects

  - determine whether Test Completion Criteria and Success Criteria have been achieved